# INFORMATION TECHNOLOGY

Weekly Report

May 4th – 9th, 2026

By

ANTHONY O. OKAFOR

| ACTIVITIES |  |  |
| --- | --- | --- |
| S/N | DESCRIPTIONS | REMARKS |
| 1 | Casha MFB | We have resolved the issue with the card Personalization failure, which was related to card key |
| 2 | Ark pay | We couldn't proceed with the job because we don't have script and cpv |
| 3 | Airtel | We received chip module and output file from Keydom for the first Airtel 1 million job, this was prepared and sent to Telco unit for personalization |
| 4 | Chip module | 1,100,000 chip module from Ho&bro was received for the Airtel 2nd 1million job |
| 5 | Access Bank POC | The issue with the printer sent to Access bank for POC was resolve, the printer will be deployed to Access bank branch for further test. |
| 6 | Embossing Printer | Embossing Printer: The three embossing printers were tested. Two had issues. This was reported to the manufacturer. Their team visited and resolved the problem with one of the printers and promised to send the motor replacement for the remaining printer. Summary: Two are working, one is faulty. |
| 7 | Godaddy/Domain | We reached out to Godaddy to enable us migrate to a managed vps account. They gave a fee of 3751-USD and promised to refund the previous payment of 1875-USD after the migration |
| 8 | Data Processing | The following Jobs were received and processed. Wema Palmpay Casha UBA |
| 9 | NANO 1610 | The machine is working though some parts still need replacement. A sample exhibition cards was printed from the machine. Parts that need replacement: Dampers Print head |
| 10 | Nano 9 | Only one printhead is working out of the three. A new PC is needed for the machine. |
| 11 | NEW LEBARA SIM PACK | Four new Lebara SIM pack with the updated design from Lebara was made and sent to business. |
| 12 | UBA LIBERIA CARD DESIGN | The design for the UBA Liberia card was completed along with the digital proof for signing off. |